# V.E.R.A.

Verified Existence and Reason Architecture

# Gap Analysis

TOGAF ADM Phase B: Business Architecture

Version 1.0 | January 2026

# Document Control

| Document Title | V.E.R.A. Gap Analysis |
| --- | --- |
| Version | 1.0 |
| Status | DRAFT |
| Date | January 28, 2026 |
| Author | Andreas Hamberger, M.A., AMinstD, IAPP, TOGAF |

# Executive Summary

This document analyzes the gaps between the current state (no V.E.R.A. system) and the target state (fully operational NTP-based logic engine). As a greenfield project, all capabilities represent new development. This analysis identifies gaps, dependencies, and a resolution roadmap.

# 1. Current State Assessment

## 1.1 Baseline: Industry State

| Capability Area | Current State | Notes |
| --- | --- | --- |
| NTP Logic Implementation | None exists | No commercial or open-source NTP engine |
| LLM Hallucination Prevention | Partial | RAG reduces but does not eliminate |
| Existence Verification | None standardized | No E!/ℳ separation in current AI |
| Reasoning Transparency | Limited | Most LLMs are black boxes |
| Identity Resolution | Basic | Typically Leibnizian, not context-sensitive |

## 1.2 Baseline: Project Assets

| Asset | Status | Notes |
| --- | --- | --- |
| NTP Theory | Available | Wessel 1992 validated; 1989/1996 pending |
| Domain Expertise | Available | Andreas Hamberger - primary authority |
| Architecture Framework | Available | TOGAF ADM compliant documentation |
| LLM Access | Available | Claude Pro; API access pending |
| Compute Resources | Available | GeForce 4080 Super system |
| E! Data Source | Available | Wikipedia/Wikidata public APIs |

# 2. Target State Definition

| Component | Target State | Success Criteria |
| --- | --- | --- |
| NTP Logic Engine | Operational | R1-R9, MT1-MT3 fully implemented |
| E! Corpus | Populated | 10M+ entities from Wikidata with provenance |
| Identity Resolution | Operational | D1-D4 relations fully supported |
| LLM Integration | Operational | Claude API with pause-and-verify |
| Audit Trail | Operational | Complete reasoning chain logging |
| Fail-Safe Refusal | Operational | 100% detection of NTP violations |

# 3. Gap Identification

## 3.1 Capability Gaps

| Gap ID | Component | Gap Description | Priority |
| --- | --- | --- | --- |
| GAP-C01 | Krampitz Load Analyzer | None → R1-R9 implementation | Critical |
| GAP-C02 | Formula Parser | None → NL to NTP conversion | Critical |
| GAP-C03 | E! Corpus Infrastructure | None → Wikidata-seeded DB | Critical |
| GAP-C04 | Existence Query API | None → exists() endpoint | Critical |
| GAP-C05 | D-Service | None → D1-D4 implementation | High |
| GAP-C06 | Claude API Wrapper | None → Integration layer | High |
| GAP-C07 | Audit Logger | None → Full trail system | Medium |
| GAP-C08 | Refusal Handler | None → Intelligent refusals | High |

## 3.2 Knowledge Gaps

| Gap ID | Topic | Current State | Resolution Path | Priority |
| --- | --- | --- | --- | --- |
| GAP-K01 | Hexadecagon Structure | Conceptual only | Obtain Wessel 1989/1996 | Medium |
| GAP-K02 | Strict/Lax Consequence | Not formally defined | Source validation needed | Medium |
| GAP-K03 | Definite Descriptions | Partial specification | Additional source review | Low |

## 3.3 Infrastructure Gaps

| Gap ID | Component | Gap Description | Resolution | Priority |
| --- | --- | --- | --- | --- |
| GAP-I01 | Database | None → PostgreSQL/SQLite | Standard setup | Critical |
| GAP-I02 | API Framework | None → FastAPI/Flask | Standard setup | Critical |
| GAP-I03 | Claude API Key | Pro account → API access | Anthropic request | High |
| GAP-I04 | CI/CD Pipeline | None → GitHub Actions | Standard setup | Medium |

# 4. Gap Resolution Roadmap

| Phase | Timeline | Gaps Addressed | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1-2 | GAP-C01, GAP-I01 | Krampitz Analyzer + Database |
| Sprint 2 | Weeks 3-4 | GAP-C02, GAP-C03 | Parser + E! Corpus seeding |
| Sprint 3 | Weeks 5-6 | GAP-C04, GAP-C08 | Existence API + Refusals |
| Sprint 4 | Weeks 7-8 | GAP-C05 | D-Service (D1-D4) |
| Sprint 5 | Weeks 9-10 | GAP-C06, GAP-I03 | Claude Integration |
| Sprint 6 | Weeks 11-12 | GAP-C07, GAP-I04 | Audit + CI/CD |
| Ongoing | Parallel | GAP-K01-K03 | Knowledge gaps as sources available |

# 5. Dependencies

| Dependency | Rationale |
| --- | --- |
| GAP-C02 → GAP-C01 | Parser needs Krampitz rules to classify output |
| GAP-C04 → GAP-C03 | Existence API requires populated corpus |
| GAP-C05 → GAP-C04 | D-Service needs existence checks |
| GAP-C06 → GAP-I03 | Claude wrapper needs API access |
| GAP-C08 → GAP-C01 | Refusals need Krampitz for violation detection |

# 6. Success Metrics

| Metric | Target | Timeline |
| --- | --- | --- |
| Capability Gaps Closed | 8 of 8 (100%) | End of Sprint 6 |
| Knowledge Gaps Closed | 3 of 3 (100%) | As sources available |
| Infrastructure Gaps Closed | 4 of 4 (100%) | End of Sprint 6 |
| Test Coverage | > 90% | For all R1-R9, D1-D4 |
| E! Corpus Size | > 1M entities | MVP target |

— End of Document —

Version 1.0 | January 2026 | V.E.R.A. Open Source Initiative